# Automated Payment Verification & Reconciliation System

Technical Design Document – Remittance/Payment Service (Malaysia, Non-VA Architecture)

Table of Contents

1. Executive Summary	2

2. AS-IS Process	3

3. Key Problems	3

4. TO-BE Process (Summary)	4

5. Recommended Architecture (Layered View)	4

6. Detailed Data Flow (Summary – full detail in Section 15)	5

7. Component Architecture	5

8. OCR Architecture	6

9. Receipt Classification	6

10. Data Extraction	7

11. Teller String Generation (Deterministic, Not an LLM)	7

12. Database Schema (ERD-level)	9

13. Bank XLSX Processing Pipeline	10

14. Folder Automation	11

15. Matching Algorithm (Hierarchical, Deterministic)	12

16. Matching Score – Calibration	14

17. Exception Handling	14

18. Finance Workflow (TO-BE)	15

19. WhatsApp/Notification Architecture	15

20. Microsoft/Excel Integration Options	16

21. Security Architecture	17

22. Technology Stack	18

23. API Design (Summary)	20

24. Folder Structure (Project & Ops)	20

25. Deployment Architecture	21

26. Development Setup	21

27. Testing Strategy	21

28. Monitoring & Logging	22

29. Functional Requirements	22

30. Non-Functional Requirements	24

31. Edge Cases	25

32. Scalability	26

33. KPI / Success Metrics	27

34. MVP Recommendation – PHASE 1	27

35. Phase 2 – Improvement	28

36. Phase 3 – Scale/Enterprise	28

37. Risks & Mitigations	28

38. Final Recommended Architecture (Summary)	29

Appendix A – Explicit Assumptions	29

Appendix B – Clarifying Questions	30

Appendix C – Estimated Costs & Paid Components (With Reference Links)	30

Version: 1.0 (Draft for architecture discussion) Status: For review with Solution Architecture, Finance Ops, Security, and Compliance

## 1. Executive Summary

The current transaction verification process relies entirely on manual labor: a teller reads the receipt and retypes it into a string, the string is sent to a WhatsApp group, 3 finance staff take turns manually downloading bank data and matching it by eye, then mark the spreadsheet row pink as “done.” This model is linear with volume – every increase in transactions means an increase in manual hours or headcount, and there is no verifiable audit trail (color is not data).

This design changes finance’s role from “searching for and matching every transaction” to “resolving exceptions that genuinely need human judgment.” Core principles:

- Database as the source of truth, not spreadsheet color or WhatsApp chat.

- Deterministic rule-based matching as the default; AI/ML is only used for classification/OCR (not to decide financial matches), and there is always a human in the loop for low-confidence cases.

- No assumption that a Virtual Account or bank API is available – the MVP is designed around XLSX files that finance still downloads manually, since that is the real constraint given.

- No assumption that the backend has free access to the Microsoft ecosystem – every Excel/SharePoint integration option is given a non-Microsoft fallback alternative.

- Incremental delivery – a small, realistic MVP, not one big platform all at once.

## 2. AS-IS Process

Customer --(transfer)--> Bank/Teller counter
Customer --(photo/screenshot of receipt)--> Teller
Teller --(reads manually)--> types string format "KJG/NAME/.../CHK"
Teller --(sends)--> Finance WhatsApp Group
Finance (1 of 3 staff, rotating):
    -> log in to internet banking -> manually download XLSX
    -> open WhatsApp group, read strings one by one
    -> match manually by eye (name, amount, time)
    -> if the transaction hasn't shown up in the bank yet -> wait a few minutes -> download again
    -> copy data into the operational spreadsheet
    -> color the row PINK once matched

Key characteristics of the AS-IS process:

- No scheduled polling (manual, dependent on staff availability).

- No field validation when data is retyped by the teller (prone to typos).

- “Done” status is just a cell color – not queryable, no timestamp of who verified it or when.

- No dedup check – manual retyping and eyeballing are prone to misses or double-counting.

- The WhatsApp group is the de facto data store, but it is unstructured and not well searchable.

## 3. Key Problems

| # | Problem | Impact |
| --- | --- | --- |
| 1 | No automatic polling of bank data | Delayed detection of new transactions, dependent on staff availability |
| 2 | Manual transcription of receipt -> string | Human error (mistyped names, wrong amounts) |
| 3 | Status = spreadsheet cell color | Cannot be audited, cannot be queried, race conditions between staff |
| 4 | 3 rotating part-time staff | Bottleneck, single point of failure during leave/sick days |
| 5 | No dedup/duplicate detection | Risk of a transaction being processed twice or missed |
| 6 | No per-transaction audit trail | Difficult to investigate during disputes/customer complaints |
| 7 | Scaling = adding people | Cost scales linearly with volume, not sustainable |
| 8 | Bank data format differs by bank | No structured normalization yet |
| 9 | Receipt images are not archived systematically | Hard to retrieve when evidence is needed |

## 4. TO-BE Process (Summary)

Customer -> WhatsApp Bot: fills in structured transaction data (sender, recipient,
            amount, purpose, etc.) -> stored as a Transaction (PENDING_RECEIPT)

Customer -> uploads a photo/screenshot of the receipt via the bot

System   -> Receipt Classification -> OCR -> Field Extraction -> Validation
         -> Confidence Scoring
            HIGH confidence  -> auto-continue, teller string generated automatically
            MEDIUM/LOW conf. -> goes into the OCR_REVIEW queue (quick human verification)

System   -> sends the teller string (for finance workflow continuity) to the
            finance channel (WhatsApp/Teams) -- BUT this is only a notification, not the source of truth

Finance  -> still downloads the XLSX from the bank (manual, since there's no API) -> places it in a secure folder

System   -> File watcher detects the new file -> readiness check -> parse -> normalize
         -> Matching Engine (hierarchical, deterministic) -> scoring
            High auto-match -> AUTO_VERIFIED (no finance touch)
            Medium score     -> FINANCE_REVIEW queue
            Low score/no match -> UNMATCHED queue

Finance  -> ONLY handles the exception queue (review/unmatched), not every transaction
System   -> updates DB status, generates XLSX report/dashboard, audit-logs every step

Finance still performs one manual step that cannot be avoided in the MVP (downloading the XLSX from internet banking), but every step after that is automated.

## 5. Recommended Architecture (Layered View)

┌─────────────────────────────── CHANNEL LAYER ───────────────────────────────┐
│  WhatsApp Bot (Customer)     Finance Notification Channel (Teams/WA)         │
└───────────────┬───────────────────────────────────────┬─────────────────────┘
                 │                                       │
┌────────────────▼───────────────────┐   ┌───────────────▼─────────────────────┐
│        INGESTION LAYER              │   │        OUTPUT LAYER                 │
│ - Receipt Upload API                │   │ - Notification Service              │
│ - Bot Transaction API               │   │ - XLSX Report Generator             │
│ - Bank File Watcher (folder/SP)     │   │ - Dashboard/API for finance UI      │
└────────────────┬───────────────────┘   └───────────────▲─────────────────────┘
                 │                                        │
┌────────────────▼────────────────────────────────────────┴────────────────────┐
│                          PROCESSING LAYER                                     │
│  Receipt Classifier -> OCR Engine -> Field Extractor -> Validator             │
│  -> Teller String Formatter (deterministic)                                   │
│  Bank XLSX Parser -> Normalizer -> Dedup Check                                │
│  Matching Engine (hierarchical scoring, deterministic rules)                  │
│  Exception Router                                                             │
└────────────────┬───────────────────────────────────────────────────────────┘
                 │
┌────────────────▼───────────────────────────────────────────────────────────┐
│                              DATA LAYER                                     │
│  PostgreSQL (transactional, source of truth)                                │
│  Object Storage (receipt images, raw XLSX archive)                          │
│  Audit Log Store (append-only)                                              │
└──────────────────────────────────────────────────────────────────────────────┘
                 │
┌────────────────▼───────────────────────────────────────────────────────────┐
│                         SECURITY & PLATFORM LAYER                           │
│  IAM/SSO (Azure AD/Entra ID), Secrets Vault, RBAC, Encryption, Monitoring   │
└──────────────────────────────────────────────────────────────────────────────┘

## 6. Detailed Data Flow (Summary – full detail in Section 15)

[Bot Transaction Created] -> [Receipt Uploaded] -> [Classification] -> [OCR]
-> [Extraction] -> [Validation] -> [Teller String Generated] -> [Transaction Stored]
        (parallel, independent of the bank flow)
[Bank XLSX in Folder] -> [Detected] -> [Readiness Check] -> [Parsed] -> [Normalized]
-> [Matching Engine] -> [Scoring] -> [Auto-Match | Review | Unmatched]
-> [DB Update] -> [Report/Notification] -> [Audit Log]

The two flows (customer/bot side and bank side) run independently and asynchronously, then meet at the Matching Engine. This matters: the system must not assume any particular arrival order for the data (sometimes bank data arrives first, sometimes the receipt does).

## 7. Component Architecture

| Component | Responsibility | Proposed Technology | Scaling Note |
| --- | --- | --- | --- |
| WhatsApp Bot Service | Customer conversation, submits transactions & receipts | WhatsApp Business API + backend webhook handler | Stateless, horizontal scale |
| Receipt Intake API | Receives image upload, stores to object storage, triggers OCR job | FastAPI | Stateless |
| OCR Orchestrator | Calls the classifier + OCR provider, merges results | Python worker (Celery/RQ) | Worker pool, scale by queue depth |
| Field Extraction & Validator | Rule-based mapping + confidence scoring | Python (regex/template engine) | CPU-light, scales alongside the OCR worker |
| Teller String Formatter | Generates a deterministic string from structured data | Python pure function/module | Stateless |
| Bank File Watcher | Detects new files in a folder/SharePoint | Python watchdog / Graph API polling service | Single active instance + leader lock (avoid duplicate triggers) |
| XLSX Parser & Normalizer | Reads the file, maps columns per bank, standardizes | Python (pandas/openpyxl) | Job-based worker, horizontal scale |
| Matching Engine | Hierarchical scoring & match decisions | Python service (rule engine + RapidFuzz) | Horizontal scale, stateless (reads from DB) |
| Exception Queue Service | Manages the review/unmatched queue | Backend + DB table reconciliations | Stateless |
| Finance Web UI/Dashboard | Manual review interface | React/internal tool (MVP option: query the DB directly via a reporting tool) | - |
| Notification Service | Sends to WA/Teams/email | Backend service + adapter pattern | Stateless |
| Audit Logger | Records every state transition | Append-only log table + optional log shipping (ELK) | Append-heavy, partitioned by date |

## 8. OCR Architecture

OCR is not a single step, but a 4-stage pipeline that must be kept separate so each stage has its own confidence score and can be debugged independently:

[Image] -> (1) DOCUMENT CLASSIFICATION -> (2) OCR/TEXT EXTRACTION
        -> (3) FIELD EXTRACTION -> (4) VALIDATION & NORMALIZATION
        -> CONFIDENCE AGGREGATION -> ROUTE (auto-continue / review)

- (1) Document Classification answers: “Is this a payment receipt?” and “Which bank/provider is it from?” – this is a decision separate from the text content.

- (2) OCR/Text Extraction only produces raw text + bounding boxes + token-level confidence. There is no interpretation of meaning at this stage.

- (3) Field Extraction maps raw text to structured fields (name, amount, reference, date) using per-bank templates + regex/positional rules, falling back to generic key-value extraction for unrecognized layouts.

- (4) Validation & Normalization checks format (RM must be numeric, dates must be valid, name cannot be blank for certain transactions) and standardizes representation (RM708.50 -> 70850 minor units, “Rhb Bank” -> RHB).

Confidence score is computed per field and then aggregated:

field_confidence = f(ocr_token_confidence, regex_match_strength, cross_field_consistency)
overall_confidence = weighted_average(field_confidences, weight_by_field_criticality)

Critical fields (amount, reference, name) are weighted more heavily than cosmetic fields (date, transaction type).

Never assume OCR is always correct – even a high confidence score still needs cross-validation against data the customer entered via the bot (e.g., the amount from the bot vs. the amount from OCR must be consistent within some tolerance; if they differ significantly, automatically lower confidence even if the OCR provider reports high confidence).

## 9. Receipt Classification

Two distinct sub-classifications:

A. Payment Receipt Detection (binary) – is this image actually proof of payment, and not an ID photo, a product photo, a chat screenshot, etc.?

- Layer 1 (cheap): fast heuristics – aspect ratio, keyword detection via quick OCR (“Receipt No”, “Reference”, “Transaction Successful”, “DuitNow”, “RM”), detection of common banking UI elements.

- Layer 2 (fallback when Layer 1 is ambiguous): a lightweight image classification model.

B. Bank/Provider Identification (multi-class)

- Rule-based first: dominant logo/color, bank-specific unique keywords (“Maybank2u”, “CIMB Clicks”, “RHB Now”, bank-specific reference-number formats), font/layout signature for app screenshots.

- If it cannot be identified -> mark bank_source = UNKNOWN, still proceed with generic OCR, automatically lower confidence, and use a generic template for field extraction (not a total failure).

Principle: rule-based classification first (cheap, fast, explainable); an ML model is used only for cases the rules cannot handle – not the other way around.

## 10. Data Extraction

Minimum target fields: sender_name, bank_name, amount, reference_number, transaction_datetime, transaction_type (optional: recipient_account).

Tiered extraction strategy: 1. Per-bank template matching – for banks/apps whose format is already known (the majority of volume), use specific regex/positional rules (e.g., the OCR provider returns bounding boxes, and we know “Amount” is usually on line N of a Maybank2u screenshot layout). 2. Generic key-value extraction – for unrecognized layouts, look for common labels (“Amount”, “Jumlah”, “Reference No”, “Rujukan”) and take the value beside/below it. 3. Cross-validation against bot data – compare the OCR-extracted amount against the expected_amount the customer entered in the bot; if it matches within a small tolerance, raise confidence; if it differs significantly, lower confidence and force a review even if the OCR provider is confident.

Field extraction must not be treated as a “total failure” just because one field is empty – the design must be partial-extraction friendly: fields that succeed are still stored, fields that fail are marked null with a reason (NOT_FOUND, LOW_CONFIDENCE, AMBIGUOUS).

## 11. Teller String Generation (Deterministic, Not an LLM)

### 11.1 Explicit Field Definition

Example string: KJG/MOHD IKHWAN BIN MOBIN/IKMO NIAGA/COMPANY/RHB/RM708.50/1055889/CHK

Do not assume this mapping is final. The system must have an explicit, versioned format spec (stored as config, not hardcoded), confirmed with the actual finance/teller team before implementation:

| Position | Field Name (proposed) | Required? | Source | Notes |
| --- | --- | --- | --- | --- |
| 1 | branch_code | Yes | Branch/agent configuration | Internal code, not from the receipt |
| 2 | sender_name | Yes | OCR/bot | Sender’s name on the receipt |
| 3 | entity_name | Conditional | OCR/bot | Related business/entity name – actual meaning needs confirmation with finance |
| 4 | entity_type | Yes | Config/bot | INDIVIDUAL / COMPANY |
| 5 | bank_code | Yes | OCR + lookup table | Standard bank code (RHB, MBB, CIMB, etc.) |
| 6 | amount | Yes | OCR/bot | Format RM<amount, 2 decimals> |
| 7 | reference_number | Conditional | OCR | May be blank if the bank doesn’t provide one |
| 8 | status_code | Yes | System | Internal status code (e.g. CHK = checked/verified) – exact meaning needs confirmation from the finance team |

⚠️ Fields 3 and 8 above are not yet confirmed (see Section 24/Assumptions) – they must be confirmed before the formatter is hardcoded.

### 11.2 Formatter – Deterministic, Not Generative

TELLER_FORMAT_SPEC = [
    "branch_code", "sender_name", "entity_name",
    "entity_type", "bank_code", "amount_formatted",
    "reference_number", "status_code",
]

def generate_teller_string(fields: dict, spec=TELLER_FORMAT_SPEC) -> str:
    parts = []
    for field_name in spec:
        value = fields.get(field_name)
        value = sanitize_field(value, field_name)   # see 11.3
        parts.append(value if value not in (None, "") else "-")
    return "/".join(parts)

This is purely string templating from structured data – no LLM/free-form generation is involved; the output must be 100% reproducible from the same input.

### 11.3 Handling the “/” Separator in Names

Since the string’s delimiter is /, a name containing / (e.g. “AHMAD/BIN ALI” from a misparsed OCR result, or a business name like “AB/CD Enterprise”) would break the field structure. Strategy:

- When parsing OCR output, never leave it raw – sanitize the name by replacing / with - or a space, AND record that sanitization occurred (sanitization_applied: true) in the OCR record for transparency.

- Fields that still contain a delimiter character after sanitization get re-checked – if OCR confidence for that field is also low, it automatically goes to OCR_REVIEW.

- Store the original (pre-sanitization) value in ocr_results (raw), and the sanitized value in transactions (for generating the string) – never overwrite the original data.

### 11.4 Empty Fields

- A required field (sender_name, amount, bank_code) that’s empty -> the transaction automatically goes to OCR_REVIEW; the string is not generated until it’s filled in manually.

- A conditional field (reference_number) that’s empty -> the string is still generated with a - placeholder, but this lowers the achievable matching level (see Section 15 – without a reference, matching drops to Level 3/4).

### 11.5 Different Bank Formats

Use a bank code lookup table (bank_format_configs) that maps various OCR-derived bank name variants (“RHB Bank Berhad”, “RHB BANK”, “rhb”) to a canonical code (RHB). This table also stores the bank-specific extraction template for Section 10. The table must be easy to extend (data-driven, not hardcoded if-else) since new banks/providers will keep appearing (DuitNow QR, e-wallets, etc.).

## 12. Database Schema (ERD-level)

customers                bot_transactions              receipts
----------                ----------------              --------
id (PK)                   id (PK)                       id (PK)
phone_number (unique)     transaction_code (unique)     bot_transaction_id (FK)
full_name                 customer_id (FK)              file_path (object storage key)
kyc_status                sender_name                   file_hash (SHA256)
created_at                sender_phone                  uploaded_at
                          recipient_name                status
                          recipient_bank                (ENUM: PENDING, PROCESSING,
                          recipient_account                    CLASSIFIED, OCR_DONE)
                          destination_country
                          purpose
                          exchange_rate
                          amount_sent
                          expected_amount_received
                          status (state machine, Sec.12)
                          created_at / updated_at

ocr_results                                  bank_transactions
------------                                 ------------------
id (PK)                                      id (PK)
receipt_id (FK)                              bank_file_batch_id (FK)
raw_text (text/JSON blob)                    transaction_date
provider (Azure/Google/AWS/self-hosted)      transaction_type (raw from bank)
classification_result (is_receipt, bank)     amount_minor_units
classification_confidence                    raw_name
extracted_fields (JSONB):                    account_or_ref
  { sender_name, amount, reference,          description
    bank, datetime, ... }                    bank_reference (ideally unique per bank)
field_confidences (JSONB, per-field)         source_bank
overall_confidence                           normalized_name
sanitization_applied (bool)                  normalized_amount
created_at                                   dedup_hash (unique constraint)
                                              created_at

bank_file_batches                            reconciliations
------------------                           ----------------
id (PK)                                      id (PK)
file_name                                    bot_transaction_id (FK, nullable)
file_hash (SHA256, unique)                   bank_transaction_id (FK, nullable)
source_bank                                  match_level (1-5)
detected_at                                  match_score (0-100)
processed_at                                 match_status
status (RECEIVED/PROCESSING/PROCESSED/         (AUTO_MATCH/REVIEW/UNMATCHED/REJECTED)
        QUARANTINED/ERROR)                   matched_by (SYSTEM / finance_user_id)
row_count                                    matched_at
                                              review_notes
                                              created_at / updated_at

finance_users                                audit_logs                  processing_jobs
--------------                               -----------                 ----------------
id (PK)                                      id (PK)                     id (PK)
name                                         entity_type                 job_type
email / azure_ad_object_id                   entity_id                   (OCR/PARSE_XLSX/MATCH/NOTIFY)
role (REVIEWER/ADMIN/AUDITOR)                action                      status
active                                       actor (system/user_id)      target_ref (transaction_code/file)
created_at                                   before_state (JSONB)        started_at / finished_at
                                              after_state (JSONB)         error_message
                                              timestamp                  retry_count
                                              ip/source

Design notes:

- amount_minor_units (integer, cents) is used for all calculations/matching – avoid floating point for money.

- dedup_hash on bank_transactions = a hash of (bank, date, amount, reference, raw_name), preventing duplicate rows even if a file is reprocessed.

- audit_logs is append-only, never updated/deleted – if a correction is needed, create a new entry that references the old one.

- The relationship from bot_transactions to bank_transactions through reconciliations is deliberately many-to-many capable (one bot transaction can have several match candidates, and Section 15.4 explains the case of 1 bank txn <-> many bot txns or vice versa).

## 13. Bank XLSX Processing Pipeline

[File Lands in Folder] -> [Hash & Readiness Check] -> [Register in bank_file_batches]
-> [Detect Bank Format] -> [Parse Using the Bank's Column Template]
-> [Normalize] -> [Per-Row Dedup Check] -> [Insert into bank_transactions]
-> [Trigger Matching Job] -> [Move File to 03_PROCESSED / 04_EXCEPTION]

Bank format detection: since every bank has different column names and ordering, use a per-bank column mapping config (stored in bank_format_configs, not hardcoded), for example:

{
  "bank": "RHB",
  "sheet_name": "Sheet1",
  "header_row": 1,
  "column_map": {
    "Date": "transaction_date",
    "Transaction Type": "transaction_type",
    "Amount": "amount_raw",
    "Name": "raw_name",
    "Description": "description",
    "Reference": "bank_reference"
  }
}

If a file arrives with a header that matches no template at all -> it goes into 04_EXCEPTION/UNMATCHED_FORMAT, alert the team, not a silent failure.

Mandatory normalization:

- Amount: strip “RM”, thousands commas, convert to integer minor units.

- Name: uppercase, trim double spaces, standardize title variants (BIN/BINTI/B/BT/A/L/A/P – see Section 15.2).

- Date: parse to ISO 8601, store the Malaysia timezone (UTC+8) explicitly.

- Transaction type: map to an internal category (QR_PAYMENT, INSTANT_TRANSFER, INTERBANK, etc.) from the bank’s raw label (“DUITNOW QR POS CR”, “RPP INWARD INST TRF”).

## 14. Folder Automation

The proposed folder structure already has a good foundation (staging -> processing -> processed -> exception -> archive). Recommended refinements:

Finance/
├── 01_INCOMING_BANK/
│   ├── _staging/              <- files are written here first, then atomically renamed
│   ├── MAYBANK/
│   ├── RHB/
│   └── CIMB/
├── 02_PROCESSING/              <- files move here once a job starts (lock state)
├── 03_PROCESSED/
│   └── YYYY-MM/
├── 04_EXCEPTION/
│   ├── REVIEW/
│   ├── UNMATCHED/
│   ├── UNMATCHED_FORMAT/       <- unrecognized column format
│   └── CORRUPTED/
├── 05_ARCHIVE/
│   └── YYYY/
└── _manifest/                  <- record of hashes of already-processed files (idempotency ledger)

Handling specific problems:

| Problem | Solution |
| --- | --- |
| File still being downloaded (partial) | Don’t process it immediately – check: (a) file size is stable across N consecutive seconds (poll twice with a 5-10 second gap), (b) the file can be fully opened by openpyxl without an exception, (c) ideally finance uploads to _staging and the system atomically renames it into the main folder once the write is complete |
| Duplicate upload (same file uploaded again) | The SHA256 hash of the whole file is recorded in _manifest/bank_file_batches.file_hash (unique constraint) – a file with a matching hash is ignored/archived without being reprocessed |
| Corrupted file | Try-catch during parsing; on failure -> move to CORRUPTED, alert, don’t retry automatically without limit |
| Partial file (truncated rows) | Validate minimum row count & complete column structure before committing to the DB; on structural validation failure -> UNMATCHED_FORMAT |
| File processed twice (race condition) | Row-level dedup via dedup_hash (unique DB constraint) – even if the file is reprocessed, the second insert fails/is skipped due to the constraint |
| Bank file names keep changing | Don’t rely on the file name for logic – detect the bank from column header content, not the filename. The filename is only used for the audit trail |
| Multiple bank formats | Per-bank column mapping config (Section 13), fall back to manual config for a new bank |
| Simultaneous files (several files arrive at once) | A job queue with a worker pool; each file is processed as an independent job with a per-file lock (not a global folder lock) |
| Retry | Jobs have a retry_count with exponential backoff, a max retry count (e.g. 3x), after which they go to the exception queue for manual intervention |
| Idempotency | A combination of: (1) file-level hash check, (2) row-level dedup_hash, (3) jobs must be idempotent – processing the same file twice produces the same end state, not duplicated data |

## 15. Matching Algorithm (Hierarchical, Deterministic)

### 15.1 Normalization Before Matching

Mandatory before scoring:

- Amount -> integer minor units (cents), not a float.

- Name -> uppercase, trimmed, duplicate punctuation removed, Malaysian cultural tokens standardized: BIN, BINTI, B., BT, A/L (son of), A/P (daughter of) – never strip these tokens, since they are significant for identity, but standardize their spelling variants (BIN/Bin/B/ -> the same canonical token) before fuzzy comparison.

- Bank -> canonical code via the lookup table (Section 11.5).

- Timestamp -> explicit UTC+8, with a tolerance window that varies by transaction type (QR/DuitNow is usually near-instant; RPP/interbank can be delayed by several hours up to T+1).

### 15.2 Matching Levels

LEVEL 1 -- Exact Reference Match
  bank_transaction.bank_reference == bot_transaction.reference_number (if present)
  -> highest confidence, an immediate auto-match candidate

LEVEL 2 -- Reference + Amount
  Reference matches BUT amount also needs to be confirmed (references are sometimes reused by the bank)

LEVEL 3 -- Amount + Name + Bank + Time Window
  Used when no reference is available (a common real-world case in Malaysia, since not every
  bank/channel exposes a reference number that matches the customer side)

LEVEL 4 -- Fuzzy Name + Amount (bank/time tolerance relaxed)
  For cases where the name is spelled slightly differently, or the bank isn't clearly identified

LEVEL 5 -- Manual Finance Review
  None of the above combinations reach the threshold -> exception queue

### 15.3 Evaluating the User-Proposed Scoring

The initial scheme (Reference 40, Amount 30, Name 20, Bank 5, Timestamp 5 = 100) is reasonable enough as a starting point, but there are a few important notes:

- A reference is not always available (especially for QR/DuitNow) – if this field is null, don’t simply give a score of 0 to every reference-less transaction (that would systematically disadvantage certain channels). Solution: a dynamic weighting scheme per transaction type – use a different weight profile for transactions that have a reference vs. those that don’t (redistribute the reference weight to amount+name+time when no reference is available), for example:

| Field | Weight (reference present) | Weight (no reference) |
| --- | --- | --- |
| Reference exact match | 40 | 0 (N/A) |
| Amount match (exact, minor units) | 25 | 40 |
| Name similarity (fuzzy) | 20 | 35 |
| Bank match | 10 | 15 |
| Timestamp proximity | 5 | 10 |

- The amount match should not be binary – give full score for an exact match, a decreasing partial score for an amount within a small tolerance (e.g. ±RM0.01 due to rounding), and a score of 0 outside a reasonable tolerance.

- Name similarity should use RapidFuzz (token_sort_ratio or WRatio) – faster than plain python-Levenshtein and more tolerant of differing token order (common due to OCR/name-order variation).

- Threshold calibration: don’t use 90/70 as final numbers. Gather a historical sample (at least a few hundred transactions already verified manually by finance), compute the automatic score for all of them, then plot the score distribution against the correct/incorrect labels (a precision-recall curve) to find a threshold that minimizes false auto-matches (more financially dangerous) while keeping the review rate manageable for 3 finance staff.

- The auto-match threshold should be conservative at first (better to route too much to review than to auto-match incorrectly), then lowered gradually as historical data proves out its accuracy.

### 15.4 Special Cases

| Case | Handling |
| --- | --- |
| Many-to-one (many bot transactions to one bank transaction) | Can happen if several customers transfer the same amount to the company account within a close time window – the system must surface all qualifying candidates, not auto-pick one; if more than 1 candidate is equally strong -> automatically goes to REVIEW (never auto-match under ambiguity) |
| One-to-many (partial payment, installment transaction) | Group bank_transactions within the same sender/reference time window, sum them, and match the aggregate against the expected amount |
| Overpayment | The match still occurs but is flagged MATCHED_OVERPAID with the difference recorded for finance follow-up (refund/credit) |
| Underpayment | MATCHED_UNDERPAID, goes to review for a decision (reject/accept/request the balance) |
| Same amount, multiple customers | Level 3/4 must involve name+time, not amount alone – this is why an amount-only match must never be considered sufficient |
| Missing reference | Automatically drops to Level 3/4 (see 15.3) |
| Name mismatch (typo/different spelling) | Fuzzy match with a similarity threshold (e.g. a RapidFuzz score >85 is still considered a strong match if other fields also match) |
| Delayed transaction from the bank | The matching job periodically re-runs against the unmatched queue (not just once when the file arrives) – the bank_transactions search window is widened for bot_transactions still in PENDING_BANK status |
| Customer sends multiple receipts for 1 transaction | Store all receipts (1 bot_transaction : N receipts relationship), but only 1 is used for matching (the one with highest confidence/most recent), the rest archived as supporting evidence |
| Duplicate receipt (sent twice) | Image hashing (perceptual hash, not just exact file hash, since screenshots can have different compression) for visual duplicate detection |
| Reversed/refund | A bank transaction with a negative sign or a transaction_type containing “REVERSAL”/“REFUND” -> excluded from normal matching, flagged as a special category, and affects the status of a related transaction if a prior match exists |

## 16. Matching Score – Calibration

Recommended calibration process: 1. Gather at least 300-500 historical transactions with manually verified outcomes (ground truth) as a baseline. 2. Run the scoring algorithm against this data offline (backtesting). 3. Compute the score distribution for the “genuine match” class vs. the “not a match” class – find the cut point that separates them with the lowest possible false-positive rate. 4. Set an initial, conservative threshold (e.g. auto-match only above 92, not 90) for the early production phase. 5. Perform audit sampling – take a random 5% sample of AUTO_MATCH transactions every week to check manually, to detect model drift or new bank patterns that reduce accuracy. 6. Review and adjust weights/thresholds periodically (monthly at first), documented as a versioned config (matching_config_v1, v2, etc.) – never change it quietly without versioning, since that affects auditability.

## 17. Exception Handling

Exception categories in reconciliations.match_status:

| Status | Meaning | Finance Action |
| --- | --- | --- |
| REVIEW | Score in the gray zone (not an auto-match, not clearly a non-match) | Manual check, approve/reject |
| MULTIPLE_CANDIDATES | More than one bank_transaction meets the threshold | Choose the correct candidate |
| UNMATCHED | No candidate at all within the time window | Search manually or flag as not yet received/failed |
| AMOUNT_MISMATCH | A strong candidate match but the amount differs (over/underpayment) | Decide on follow-up action |
| FORMAT_ERROR | Bank/OCR data cannot be processed automatically | Escalate to the technical team if it recurs |

Queue management:

- Prioritize by transaction age (aging) – transactions that have waited longer get bumped up in priority, so nothing gets “forgotten” the way it can in today’s manual system.

- Keep the concept of 3 rotating finance staff, but change from “read every WA message” to automatic assignment (round robin or volume-based) over the exception queue only – a far smaller number of items to handle per day compared to the total transaction volume.

- SLA per category (initial example, to be discussed with finance): REVIEW processed within 4 business hours max, UNMATCHED followed up within 24 hours.

## 18. Finance Workflow (TO-BE)

- Finance logs into an internal dashboard/tool (or, for the simplest MVP, just queries a reporting-tool/Excel view that auto-refreshes from the DB) -> sees only the exception queue, not the full transaction list.

- Every decision (approve/reject/pick a candidate) must be recorded as data (matched_by, matched_at, review_notes), not just a cell color – this functionally replaces the pink-cell mechanism while still keeping color as a visual UI indicator (not the data source).

- The operational spreadsheet can still be generated (Section 19) for finance staff who are used to Excel, but it is a read-only snapshot/export, not the place where primary data gets edited.

## 19. WhatsApp/Notification Architecture

### Comparing 3 Options

| Aspect | A. WA text+image to a channel | B. Excel reconciliation file | C. Database as SoT, Excel/WA are just outputs |
| --- | --- | --- | --- |
| Implementation speed | Fast | Medium | Slower up front |
| Auditability | Low (unstructured chat) | Medium | High |
| Scalability | Low (a WA group doesn’t scale to high volume) | Medium | High |
| Familiar to finance | High | High | Needs initial adaptation |
| Risk | Data scattered, history lost | Excel can be manually edited -> inconsistent | Requires more upfront effort |

Recommendation: Option C as the medium-to-long-term foundation, with A and B retained as output/notification layers, not removed. For the MVP, it’s fine to start with a simple B+C combination (the DB is already the source of truth from day one, but the review UI is still Excel export/refresh-based) while a native dashboard is built incrementally in Phase 2.

### Limitations of a WhatsApp Group for Automation

- The WhatsApp Business Platform (official API) is designed for business-to-customer communication (1:1 or template-based broadcast requiring Meta approval), not for posting into an existing personal/internal WhatsApp group. There is no official API to “join and post to an arbitrary WA group.”

- Solutions using unofficial libraries (WhatsApp Web scraping, etc.) violate WhatsApp’s ToS and risk the account being blocked – not recommended for a production financial system.

- Safe alternatives:

  - Microsoft Teams (since the company is already in the Microsoft ecosystem) – a webhook/Adaptive Card into the finance channel, with native security (Conditional Access, Microsoft 365 audit log), far more robust for internal notifications.

  - Email – the most universal, easy to audit, but less real-time/interactive than Teams.

  - The WhatsApp Business API can still be used, but for individual notifications to each finance staff member (not a group) via an official template message, or kept in full use for the customer-facing bot side (which is the intended use case for the WA Business API).

Realistic recommendation: keep WhatsApp for the customer bot (which fits its official API), but migrate internal finance notifications to Microsoft Teams – this fits better with the company’s strict Microsoft security environment while still feeling familiar (chat-based) to the finance team.

## 20. Microsoft/Excel Integration Options

| Option | Description | When It Fits | Weakness |
| --- | --- | --- | --- |
| 1. Local/network secure folder | A file watcher reads a network share folder using a restricted service account | Security won’t allow an external app to connect to the M365 tenant; a fast, fully controlled solution is needed | Requires manual folder-permission maintenance, not natively cloud-integrated |
| 2. SharePoint/OneDrive + Microsoft Graph API | The backend uses an Azure AD app registration, with scoped access to 1 folder/site via the Graph API | The company allows an app registration with scoped permissions, and wants native MS security (Conditional Access, DLP) | Requires security/IT admin approval for the app registration; OAuth adds complexity |
| 3. Power Automate -> processing service | A Power Automate flow detects new files in SharePoint, calls a webhook to the backend service | The team wants most of the orchestration to be “low-code” with governance in the hands of IT/the Power Platform admin | Vendor lock-in to the Power Platform, more limited debugging than custom code, Power Automate premium licensing cost for the HTTP action |
| 4. UiPath/RPA | A robot simulates the process (potentially including automatically downloading from the bank portal, if allowed by contract/ToS), triggered by the folder | There’s a genuine need for UI interaction that truly cannot be accessed via any API | High licensing cost, fragile to bank-portal UI changes, overkill for simple file watching |
| 5. Internal/on-prem server | File watcher + processing service + DB all on-prem, with no MS cloud dependency | Strict data-residency policy, financial data may not leave on-prem/the country | Infrastructure effort (HA, backup, patching) is borne entirely internally |

Phased recommendation:

- MVP: Option 1 (a secure on-prem/network-share folder) – fastest to implement without waiting on Azure AD app-registration approval, good for proving out the pipeline’s value first.

- Medium term: migrate to Option 2 (SharePoint + Graph API with scoped permission, access limited to a specific folder, not the whole tenant) – once the security team approves an app registration under the least-privilege principle.

- If Microsoft integration is not approved at all: Option 5 (fully on-prem) as a permanent fallback – finance keeps manually saving files to a network share mounted on an internal server, with no cloud API whatsoever.

- Options 3 & 4 are only considered if there’s a specific business driver (e.g. IT already has enterprise Power Platform/UiPath licenses and a low-code governance preference), not as the default choice.

## 21. Security Architecture

Authentication & Authorization

- SSO via Azure AD/Entra ID for all internal users (finance, admin) accessing the dashboard – no separate local username/password.

- Service-to-service (backend to DB, backend to the OCR provider, backend to the Graph API) uses Managed Identity (if deployed on Azure) or a service principal + client secret stored in a secrets vault (Azure Key Vault / HashiCorp Vault) – never hardcoded in code/config files.

- Minimum RBAC:

| Role | Access |
| --- | --- |
| TELLER | Submits data, cannot view other finance data |
| FINANCE_REVIEWER | Views & decides on the exception queue, cannot change the matching config |
| FINANCE_ADMIN | All reviewer access + can change matching thresholds/config |
| AUDITOR | Read-only access to all data + audit log, cannot change anything |
| SYSTEM_SERVICE | Backend service account, scoped only to the resources it needs (DB, storage, a specific folder) |

Encryption

- TLS on all communication (API, DB connections, webhooks).

- Encryption at rest for the DB and object storage (native to the cloud provider, or disk encryption if on-prem).

- Consider column-level encryption/tokenization for highly sensitive fields (full account numbers, phone numbers) – decrypted only by the services that genuinely need it.

Network Security

- The backend & file watcher must not have direct public exposure – access via VPN/private network/private endpoint.

- Explicit firewall rules per service (least-privilege network access, not a flat network).

Audit Trail

- audit_logs is append-only, ideally on write-once storage (WORM), or at minimum DB permissions that prevent UPDATE/DELETE from the normal application role.

- Every transaction status change, every finance decision, and every access to a sensitive receipt image must be logged (who, when, from which IP).

Data Retention & PII

- Define an explicit retention policy (how long receipt images & bank data are kept) in line with internal policy and relevant Malaysian regulation (PDPA, BNM requirements for payment service providers) – this needs to be consulted with the internal legal/compliance team; this document does not provide legal advice.

- Mask account numbers in application logs (show only the last few digits).

- Access to the original receipt image is restricted to specific roles, with an audit log entry every time it’s opened.

## 22. Technology Stack

| Category | Recommendation | Why | Alternatives & When to Use Them |
| --- | --- | --- | --- |
| Backend framework | Python + FastAPI | Native async, good fit for I/O-bound work (OCR calls, DB, files), strong data/matching library ecosystem (pandas, RapidFuzz) | Node.js/NestJS if the team is stronger in JS/TS; Java/Spring if the company already standardizes on enterprise Java |
| Database | PostgreSQL | Open source, robust for transactional workloads + JSONB for flexible fields (OCR results), inexpensive, mature tooling | SQL Server if the IT team is already 100% Microsoft stack and needs easier native Active Directory integration; Dataverse only if the entire solution is genuinely built on the Power Platform (not the case here) |
| OCR | Azure AI Document Intelligence (if the company already uses Azure/M365) or Google Document AI | High accuracy for semi-structured documents, custom models can be trained for local receipt layouts | AWS Textract if the main infrastructure is on AWS; self-hosted (PaddleOCR/Tesseract + a custom parser) if data cannot leave the premises (strict data residency) – trade-off: lower accuracy, higher model-maintenance effort |
| Automation/file watcher | Python service (watchdog) or a scheduled worker | Full control, easy to integrate with other Python pipelines, cheap | Power Automate if governance/low-code is an IT priority; UiPath only if genuine UI-level RPA is required |
| File storage (receipt/raw files) | S3-compatible object storage (MinIO on-prem, or Azure Blob Storage if cloud is allowed) | Cheap, scalable, an industry standard for large files | SharePoint/OneDrive if the XLSX files genuinely need to stay “live” in the Office ecosystem for finance collaboration |
| Internal messaging | Microsoft Teams | Native to the MS ecosystem, stronger audit & security than a WA group | Email as the most universal fallback |
| Customer messaging | WhatsApp Business API (via an official BSP, e.g. Twilio/360dialog/Meta directly) | Already the main customer channel, fits the WA Business Platform’s intended use case | - |
| Matching | Deterministic rule engine + RapidFuzz | Explainable, auditable, in line with the “no ML for financial decisions without a human in the loop” principle | An ML/ranking model is only considered in Phase 3 as an assist for prioritizing the review queue, never as a replacement for the decision |
| Job queue/worker | Celery + Redis or RQ | The Python standard for async job processing (OCR, matching, file parsing) | Azure Service Bus/AWS SQS if already committed to a single cloud provider |
| Monitoring | Prometheus + Grafana (metrics), structured logging -> ELK/Loki | Open source, flexible | Azure Monitor/App Insights if fully on the Azure ecosystem |
| Deployment | Docker containers, orchestration starting with Docker Compose (MVP) -> Kubernetes (at scale) | Portability, environment consistency | Windows Server + IIS if internal IT constraints require Windows-only for on-prem |

## 23. API Design (Summary)

POST /api/v1/transactions                # Bot creates a new transaction
GET  /api/v1/transactions/{code}         # View detail + status

POST /api/v1/receipts                    # Upload a receipt (multipart), triggers an OCR job
GET  /api/v1/receipts/{id}/ocr-result    # View the OCR result + confidence

POST /api/v1/bank-files/webhook          # (optional) manually trigger a folder re-scan
GET  /api/v1/bank-files/{batch_id}       # Batch parsing status

GET  /api/v1/reconciliations?status=REVIEW      # Exception queue for finance
POST /api/v1/reconciliations/{id}/decision      # Finance submits a decision

GET  /api/v1/reports/daily-summary.xlsx  # Export a report
GET  /api/v1/audit-logs?entity_id=...    # Query the audit trail

Example response for GET /transactions/{code}:

{
  "transaction_code": "MIR-20260908-00123",
  "status": "FINANCE_REVIEW",
  "sender_name": "MOHD IKHWAN BIN MOBIN",
  "amount_sent_myr": 708.50,
  "receipt": { "id": "r_001", "ocr_confidence": 0.72 },
  "reconciliation": {
    "match_score": 78,
    "match_level": 3,
    "matched_bank_reference": null
  }
}

## 24. Folder Structure (Project & Ops)

Ops folder – see Section 14.

Codebase (backend repo) – proposed structure:

/app
  /api            # FastAPI routers
  /ocr            # classifier, extractor, confidence scoring
  /formatter      # teller string generator (deterministic)
  /bank_ingest    # file watcher, parser, normalizer
  /matching       # scoring engine, per-level rules
  /notifications  # WA/Teams/email adapters
  /models         # SQLAlchemy models
  /config         # bank_format_configs, matching_config (versioned)
/workers          # Celery tasks
/tests
  /unit
  /integration
  /fixtures       # sample XLSX, sample receipts (anonymized)

## 25. Deployment Architecture

- MVP: Docker Compose, a single VM (on-prem or a cloud VM depending on data-residency policy) – backend, worker, PostgreSQL, and Redis on one host or a few small VMs.

- Medium term: separate the worker (OCR/matching) from the API backend so they can scale independently; a managed DB service (Azure Database for PostgreSQL / an on-prem HA cluster).

- Long term: Kubernetes (AKS if on Azure, or on-prem k8s) for auto-scaling the OCR/matching worker based on load.

- Hybrid recommendation for a company with strict security: keep the file watcher & folder access on-prem/inside the internal VPC (close to finance’s file source), while OCR API calls to the cloud provider (if allowed) go through a private network/VPN rather than the public internet directly.

## 26. Development Setup

- Clone the repo, prepare a .env.example (with no real credentials) for local dev.

- docker-compose up – run PostgreSQL, Redis, the backend, and the worker locally.

- Prepare anonymized sample data: a few example XLSX files per bank (dummy data, not real customer data), a few example receipt images (dummy/blurred real names).

- Run DB migrations (Alembic).

- Configure the OCR provider – use a sandbox/free-tier key for dev, not a production key.

- Run the file watcher pointed at the local folder ./sample_data/incoming_bank/.

- Test end-to-end manually: drop 1 dummy XLSX file -> check the DB is populated -> submit 1 dummy bot transaction -> check that the matching engine produces the expected result.

## 27. Testing Strategy

| Type | Focus |
| --- | --- |
| Unit test | Deterministic formatter (Section 11), name/amount normalization, the scoring function per level |
| Integration test | The end-to-end OCR pipeline with a mock provider, the XLSX parsing pipeline with sample files per bank |
| OCR evaluation | A manually labeled (ground truth) set to measure field-level accuracy per bank/provider – separate the metric per bank, since quality can vary widely |
| Matching evaluation | Backtesting against historical data (Section 16), measuring precision/recall per matching level |
| False positive/negative analysis | Special focus on incorrect auto-match cases (false positives), since the financial risk is higher than a false negative (which “only” goes to review) |
| Duplicate testing | Upload the same file twice, upload the same receipt twice, confirm it isn’t processed twice |
| Malformed XLSX testing | Empty file, missing header, columns in a different order, a corrupt file, a file with an unexpected extra sheet |

## 28. Monitoring & Logging

- Job monitoring: queue depth (how many OCR/matching jobs are waiting), job failure rate, average processing latency per stage.

- Business metrics dashboard: daily auto-match rate, review-queue size, unmatched aging.

- Alerting: file watcher down for > X minutes, an OCR failure-rate spike, a sudden unmatched-rate spike (a signal of a new/changed bank format), job retries hitting the max without resolution.

- Structured logs (JSON) with transaction_code/batch_id as a correlation ID on every log line, so a single transaction can be traced across services.

## 29. Functional Requirements

| ID | Description | Priority | Acceptance Criteria | Dependency |
| --- | --- | --- | --- | --- |
| FR-001 | The system shall accept a receipt image from the customer via the bot | Must | The upload is successfully stored in object storage with a receipts record | Bot integration |
| FR-002 | The system shall classify whether the image is a valid payment receipt | Must | A non-receipt image is flagged NOT_A_RECEIPT and not sent further into OCR | FR-001 |
| FR-003 | The system shall identify the bank/provider the receipt is from (when possible) | Should | The bank_source field is populated, or explicitly UNKNOWN | FR-002 |
| FR-004 | The system shall perform OCR & structured field extraction | Must | The sender_name, amount, reference fields (if present) are stored in ocr_results.extracted_fields | FR-002 |
| FR-005 | The system shall produce a confidence score per field & an overall score | Must | field_confidences and overall_confidence are populated numerically between 0-1 | FR-004 |
| FR-006 | Transactions with low confidence shall be routed to the human review queue | Must | OCR_REVIEW status appears in the finance/teller queue | FR-005 |
| FR-007 | The system shall generate the standard teller string deterministically | Must | The generated string is identical for the same structured input (reproducible) | FR-004 |
| FR-008 | The system shall detect new XLSX files in the designated folder | Must | A new file is detected within ≤ 5 minutes (MVP) with no manual intervention | Folder automation |
| FR-009 | The system shall perform a readiness check before processing a file | Must | A file still being written/partial is not processed until it is stable | FR-008 |
| FR-010 | The system shall parse & normalize bank data according to each bank’s format | Must | Data lands in bank_transactions with normalized fields | FR-009 |
| FR-011 | The system shall detect & prevent duplicate file/row processing | Must | A file/row with a matching hash does not produce duplicate data | FR-010 |
| FR-012 | The system shall perform hierarchical matching between bot transactions and bank transactions | Must | Every bank transaction and bot transaction is evaluated by the matching engine at least once | FR-010, FR-007 |
| FR-013 | The system shall produce a match score and match level | Must | reconciliations.match_score and match_level are populated | FR-012 |
| FR-014 | High-scoring transactions shall be automatically marked AUTO_VERIFIED | Must | No finance intervention for these cases; logged in the audit log with SYSTEM as the actor | FR-013 |
| FR-015 | Medium/low-scoring transactions shall enter the finance review queue | Must | They appear in GET /reconciliations?status=REVIEW or UNMATCHED | FR-013 |
| FR-016 | Finance shall be able to give a final decision on an exception transaction | Must | The decision is recorded with matched_by, matched_at, and a reason | FR-015 |
| FR-017 | The system shall generate an XLSX report/export for finance | Should | An XLSX file is generated per filter (daily/by status) | FR-013 |
| FR-018 | The system shall send a notification to the finance channel (Teams/WA) for certain events | Should | A notification is sent for new transactions & new exceptions | FR-015 |
| FR-019 | The system shall log an audit entry for every significant status change | Must | Every status transition has an entry in audit_logs with a before/after state | All of the above |
| FR-020 | The system shall provide RBAC for finance/admin/auditor access | Must | A user without the appropriate role cannot access the related endpoint | Security layer |

## 30. Non-Functional Requirements

| ID | Description |
| --- | --- |
| NFR-001 | New bank files are detected ≤ 5 minutes after the file becomes stable in the folder (MVP), target ≤ 1 minute in Phase 2 |
| NFR-002 | The matching engine processes one batch of bank transactions (≤ 500 rows) within ≤ 2 minutes |
| NFR-003 | The system is available at least during finance’s working hours (business-critical), targeting 99.5% uptime from Phase 2 onward |
| NFR-004 | All financial data is backed up daily, with a minimum 30-day backup retention (adjusted to internal policy) |
| NFR-005 | The system can handle a 10x increase in volume without a fundamental architecture change (see Section 32) |
| NFR-006 | The finance review UI/queue can be used without extensive training (similar familiarity to Excel) |
| NFR-007 | All secrets/credentials are managed via a vault, with no hardcoded credentials in source code |

## 31. Edge Cases

| Edge Case | Handling |
| --- | --- |
| Blurry/unreadable receipt | Low confidence automatically -> OCR_REVIEW; ask the customer to resend if a critical field is completely unreadable |
| Cropped receipt | A missing required field is detected -> review; the bot UI can proactively ask for a new photo if it detects “likely cropped” (e.g. no “amount”/“reference” element at all) |
| Unrecognized bank | bank_source = UNKNOWN, still processed generically, confidence lowered |
| Wrong document uploaded (not a receipt) | Stage-1 classifier flags NOT_A_RECEIPT, the bot asks for a re-upload |
| Duplicate receipt (exact same one) | Perceptual image hashing detects high similarity -> flagged POSSIBLE_DUPLICATE, not auto-rejected but marked for cross-check |
| OCR misreads amount/reference/name | Cross-checking against bot data (expected amount) lowers confidence when inconsistent; format validation (amount must be a valid number) catches obvious OCR errors |
| Duplicate/re-uploaded bank statement | File hash & row-level dedup_hash (Sections 14, 13) |
| Incomplete statement | Row count/structure validated before commit; if suspicious -> exception |
| Transaction shows up late at the bank | Periodic matching re-run against the unmatched queue (Section 15.4) |
| Transaction never shows up at the bank | After a defined SLA/time period, the UNMATCHED status is bumped in priority for finance investigation (possible failed transfer) |
| Same amount, many customers | Matching must use a field combination (Section 15.4), never amount alone |
| Same sender, several transactions close together | Needs disambiguation via reference/precise timing; if ambiguous -> review, never auto-pick |
| Different name spelling (typo) | Fuzzy matching (RapidFuzz), calibrated threshold |
| BIN/BINTI/B/A-L/A-P variations | Cultural token normalization before fuzzy comparison (Section 15.1) |
| Punctuation differences | Strip punctuation during name normalization |
| Different RM/MYR formatting (RM708.50 vs 708.50 vs MYR 708.50) | Amount-parsing regex tolerant of currency prefixes, normalized to a single representation |
| Decimal differences (708.5 vs 708.50) | Stored as integer minor units – this issue disappears automatically after normalization |
| Multi-currency | The MVP assumes MYR-only for the Malaysia bank side; if multi-currency arises, the currency field must be explicit and matching must be currency-aware |
| Reversed/refunded transaction | Categorized specially, excluded from normal matching (Section 15.4) |
| Partial/overpayment/underpayment | Handled explicitly with a dedicated match status (Section 15.4) |
| Multiple payments for one transaction (installments) | Aggregate matching window (Section 15.4) |
| Bank file contains old data (historical re-upload) | Dedup prevents re-insertion; the system may still process it, but the result stays idempotent |
| Same file uploaded twice | Hash check (Section 14) |
| Finance manually edits the output | The export is treated as a snapshot, not a source; manual edits to the Excel export are not written back to the DB unless there’s an explicit reconciliation mechanism (recommendation: keep the export read-only to prevent data drift) |
| A bot transaction is created but no payment ever happens | Status remains PENDING_RECEIPT/PENDING_BANK with aging – after a defined period, it auto-expires/cancels so it doesn’t pile up in the active queue forever |

## 32. Scalability

| Volume | Main Bottleneck | Mitigation |
| --- | --- | --- |
| ~100/day | None – the single-VM MVP architecture is sufficient | - |
| ~1,000/day | OCR provider rate limits, a single worker instance | Add workers (horizontal), queue-based processing, batch OCR calls if the provider supports it |
| ~10,000/day | DB write contention, the matching engine needs good indexes, bank XLSX files get larger (slower parsing) | Proper DB indexes (amount, date, reference), table partitioning by date, horizontal matching worker pool, streaming XLSX parsing (instead of loading it fully into memory) |
| ~100,000/day | All of the above, plus a possible need to split DB read/write, a caching layer, real-time bank integration starts to become relevant (no longer manual XLSX) | Read replica DB, caching bank_format_configs lookups, re-evaluate whether it’s time to negotiate a direct API with a bank/payment aggregator |

What needs to scale horizontally first: the OCR worker pool and the matching engine worker (both stateless, easy to scale). The file watcher should stay a single active instance (with leader election) to avoid duplicate triggers, even though the jobs it detects are processed by a scalable worker pool. WhatsApp/Teams notification is usually not a transaction-volume bottleneck, but needs rate-limit awareness for the third-party API. Finance review is the human bottleneck that’s hardest to scale – this is the main reason the auto-match rate (Section 33) is the single most important KPI to keep rising as volume grows.

## 33. KPI / Success Metrics

All target figures below are an initial target recommendation for the MVP, not an official industry benchmark – they should be recalibrated with the company’s real data after a few months of operation.

| KPI | Initial Target (proposed, MVP) |
| --- | --- |
| OCR field accuracy (critical fields: amount, name) | ≥ 90% for banks/formats that already have a dedicated template |
| Auto-match rate | ≥ 50% in the first month, rising gradually to ≥ 75% after calibration (Section 16) |
| Manual review rate | ≤ 40% early on, decreasing as calibration improves |
| Unmatched rate (no candidate at all) | ≤ 10%, monitored continuously – a sudden rise is a signal of an upstream problem (new bank format, etc.) |
| False match rate (an auto-match later found to be wrong, from audit sampling) | Practically as close to 0% as possible – this is the single most financially critical metric, prioritized above the auto-match rate |
| Average end-to-end processing time (receipt to final status) | ≤ 30 minutes for auto-match cases, clearly longer for cases that go to review (dependent on finance’s SLA) |
| Finance handling time per exception item | Measured as a baseline in the first month, then used as the target for reduction |
| Duplicate detection rate | 100% of duplicate files/rows detected (this isn’t a statistical target, it’s a hard functional requirement) |
| System/job failure rate | ≤ 2% of jobs fail without a successful auto-retry |

## 34. MVP Recommendation – PHASE 1

MVP scope (per the requested priorities): 1. Receipt OCR (classification + basic field extraction). 2. Structured extraction with a confidence score per field. 3. Automatically generate the teller string from structured data (deterministic). 4. Secure storage for the receipt image & raw OCR result. 5. A secure folder for bank XLSX files (Option 1 – local/network folder, not SharePoint yet). 6. Automatic XLSX detection (a file watcher with a readiness check). 7. Bank parsing for at least the 2-3 banks with the largest volume (not every bank at once). 8. Matching engine Levels 1-3 (Level 4 fuzzy can be a simplified version, Level 5 = manual queue). 9. Match scoring with a conservative threshold. 10. A simple exception queue (can be a view/report, no need for a full dashboard UI yet). 11. Finance output: a combination of Teams/email notifications for events + an Excel reconciliation export. 12. Basic audit logging (every state transition recorded).

NOT needed yet in the MVP (explicitly):

- Direct bank API integration.

- A Virtual Account – still not relevant given the constraint.

- A full AI/ML matching model – deterministic rules + fuzzy string matching are enough.

- A full/interactive dashboard UI – query/report/export is enough for now.

- Removing WhatsApp entirely – WA is still used on the customer side.

- Complex microservices – 1 backend service + a few workers is enough; don’t split into many small microservices this early.

- Supporting every bank/every format at once – start with the highest-volume banks.

- SharePoint/Graph API integration – start with a local/network folder.

## 35. Phase 2 – Improvement

- Add support for other banks/formats incrementally (config-driven, not new code per bank).

- Migrate the folder to SharePoint + Microsoft Graph API (if approved by security).

- Build a genuine finance dashboard (not just an Excel export) – with full RBAC.

- Recalibrate the matching thresholds based on real production data (Section 16).

- Add automatic audit sampling (a 5% random check on auto-matches).

- Richer notifications (Teams Adaptive Cards with approve/reject buttons directly in chat).

- Performance optimization (DB indexes, streaming XLSX parsing for large files).

## 36. Phase 3 – Scale/Enterprise

- Re-evaluate the need for a direct bank API/host-to-host integration if volume has become very large and the cost of manual XLSX handling is no longer justifiable – this is a business decision, not a default assumption.

- Evaluate whether a Virtual Account eventually becomes relevant as an additional option (not a replacement) for a specific channel, if a bank/payment gateway partner supports it and the cost is justified by the benefit.

- ML-assisted prioritization for the review queue (not a replacement for the financial decision, only helping order priority) – always with a mandatory human in the loop.

- High availability / multi-region if the scale of the business demands it.

- Self-service reconciliation tools for finance (configure thresholds, add a new bank via a UI, not hardcoding).

## 37. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Low OCR accuracy for a new bank/layout | Start with the highest-volume banks, add templates incrementally, always have a fallback to human review |
| An incorrect auto-match (false positive) causes financial impact | A conservative threshold at first, regular audit sampling, every auto-match remains in the audit log for retrospective investigation |
| The security team rejects cloud/Microsoft integration | An on-prem fallback design is prepared from the start (Section 20), not improvised later |
| Finance resists the change in tools | Preserve familiarity (the teller string still exists, the Excel export still exists), migrate gradually rather than a big-bang change |
| A bank changes its XLSX format without notice | Detection based on column content (not a static assumption), automatic alerts when a format is unrecognized, falling back to the exception queue rather than a silent failure |
| Dependency on a single OCR provider | A modular design (the OCR provider interface is separate from the core logic) so the provider can be swapped/multi-provider in the future |
| Volume grows faster than manual review capacity | Prioritize calibrating the auto-match rate as the primary KPI, rather than adding headcount |

## 38. Final Recommended Architecture (Summary)

CUSTOMER SIDE                                   BANK SIDE
                    │                                               │
             WhatsApp Bot                                Finance downloads XLSX
                    │                                     (manual, no bank API)
        ┌───────────▼────────────┐                                 │
        │ Bot Transaction API    │                       ┌─────────▼──────────┐
        │ (structured data)      │                       │ Secure Folder /     │
        └───────────┬────────────┘                       │ SharePoint Staging  │
                     │                                    └─────────┬──────────┘
             Receipt Upload                                          │
                     │                                    File Watcher + Readiness
        ┌────────────▼────────────┐                                  │
        │ Classification -> OCR   │                       ┌──────────▼──────────┐
        │ -> Extraction -> Valid. │                       │ XLSX Parser +        │
        │ -> Confidence Scoring   │                       │ Normalizer (per bank)│
        └────────────┬────────────┘                       └──────────┬──────────┘
                      │                                               │
             Teller String Generator                                  │
             (deterministic)                                          │
                      │                                               │
                      └───────────────┬───────────────────────────────┘
                                       │
                            ┌──────────▼───────────┐
                            │  MATCHING ENGINE       │
                            │  (Level 1-5, scoring)  │
                            └──────────┬───────────┘
                                       │
                 ┌─────────────────────┼─────────────────────┐
                 │                     │                      │
          AUTO_VERIFIED          FINANCE_REVIEW            UNMATCHED
        (no human touch)        (exception queue)        (exception queue)
                 │                     │                      │
                 └─────────────────────┼──────────────────────┘
                                       │
                          ┌────────────▼────────────┐
                          │  PostgreSQL (Source of   │
                          │  Truth) + Object Storage │
                          │  + Audit Log             │
                          └────────────┬────────────┘
                                       │
                     ┌─────────────────┼─────────────────┐
                     │                 │                  │
              Teams/Email        Excel Export       Dashboard/API
              Notification       (finance familiar)  (Phase 2+)

## Appendix A – Explicit Assumptions

Since some information cannot be confirmed from the description given alone, this document assumes the following (to be validated with the finance/teller team):

- The exact meaning of field 3 (IKMO NIAGA) and field 8 (CHK) in the example teller string has not been confirmed – it is assumed field 3 is a related business/entity name and field 8 is an internal status code, but this needs to be validated directly with the finance/teller team that created this format.

- Current daily transaction volume and growth projections are not specified – the scaling scenario assumptions in Section 32 are illustrative.

- The specific banks that need to be supported in the MVP (besides RHB, which appears in the example) have not been determined – it is recommended to start with the 2-3 highest-volume banks.

- Specific data-retention policy and regulation (Malaysia’s PDPA, BNM requirements) are not evaluated legally in this document – this needs review by the internal legal/compliance team.

- The availability/approval status for an Azure AD app registration (for the SharePoint/Graph API option) is unknown – the MVP assumes starting with a local folder/network share as the safest path requiring no additional approval.

- The type of WhatsApp Business API used for the bot (official via a BSP, or otherwise) is assumed to already be using an official channel (not an unofficial library), given that it is already running for customers.

## Appendix B – Clarifying Questions

- What is the exact meaning of fields 3 and 8 in the teller string format (IKMO NIAGA, CHK)? Are there other status variants besides CHK?

- What is the estimated current daily transaction volume, and the projection for the next 6-12 months?

- Which banks need to be supported in the MVP, and does each bank’s XLSX format stay genuinely consistent over time?

- Has the security/IT team previously approved an Azure AD app registration for any other internal application (as an indicator of the feasibility of Options 2/3 in Section 20)?

- Is there an existing internal data-retention policy (for receipt images, transaction data, logs) that must be followed?

- Is the WhatsApp Business API currently used by the bot official (via Meta/a BSP) or some other solution?

- Is finance open to a new dashboard/queue-based workflow, or is there a strong preference to remain 100% Excel-based at first?

- Is there an internal SLA (formal or informal) for how long a transaction should take to be verified after the customer submits proof of payment?

## Appendix C – Estimated Costs & Paid Components (With Reference Links)

Important note: all figures below are estimates taken from official vendor pricing pages as of September 2026. Cloud/SaaS pricing changes fairly often (some vendors even change their rate card quarterly) – treat this as an anchor for initial budgeting, not a final quote, and always check the official link before signing any commitment. Most of the services below are pay-as-you-go, so the real cost depends entirely on the company’s actual transaction volume.

### C.1 Summary: What to Budget for at the MVP Stage vs. Later

| Component | Needs budgeting at MVP? | Reason |
| --- | --- | --- |
| OCR provider (Azure/Google/AWS) | Yes, but likely still within the free tier at first | MVP volume (2-3 banks, not yet all customers) is usually still under the free quota |
| WhatsApp Business API (BSP) | Yes | An official BSP (Twilio/360dialog/Qiscus/etc.) is needed from day one for the customer bot |
| Object storage (receipt/XLSX archive) | Yes, but very cheap at MVP volume | Storage cost only becomes noticeable at large scale |
| Microsoft Entra ID P1/P2 | Check first – often already included in an existing M365 license | Don’t buy it standalone if it’s already in the E3/E5 bundle |
| Power Automate Premium/Process | No, unless Option 3 in Section 20 is chosen | The MVP is recommended to use a custom folder watcher (free, only compute cost) |
| UiPath | No | Too expensive for simple file watching at the MVP stage (see C.5) |
| Azure AD app registration (Graph API) | No additional license cost for the registration itself | But it requires security-team approval, which is not a cost barrier |

### C.2 OCR/Document AI Costs (per 1,000 pages, base price at the lowest tier)

| Provider | Model/Feature | Estimated Price | Free Tier | Official Link |
| --- | --- | --- | --- | --- |
| Azure AI Document Intelligence | Read (plain OCR) | ≈ USD 1.50 / 1,000 pages | 500 pages/month free (F0 tier) | https://azure.microsoft.com/en-us/pricing/details/document-intelligence/ |
|  | Prebuilt (Receipt/Invoice) | ≈ USD 10 / 1,000 pages | – | (same link) |
|  | Custom Extraction | ≈ USD 30 / 1,000 pages | – | (same link) |
| Google Document AI | Enterprise Document OCR | USD 1.50 / 1,000 pages (1-5 million pages/month), dropping to USD 0.60 above that | USD 300 initial credit for a new GCP account (not a fixed monthly quota) | https://cloud.google.com/document-ai/pricing |
|  | Custom Extractor / Form Parser | USD 30 / 1,000 pages (drops to USD 20 at higher volume) | – | (same link) |
|  | Layout Parser | USD 10 / 1,000 pages | – | (same link) |
| AWS Textract | DetectDocumentText (plain text) | ≈ USD 1.50 / 1,000 pages | 1,000 pages/month free (first 90 days of the account) | https://aws.amazon.com/textract/pricing/ |
|  | AnalyzeExpense (receipt/invoice) | ≈ USD 10 / 1,000 pages | – | (same link) |
|  | AnalyzeDocument with Forms | ≈ USD 50 / 1,000 pages | – | (same link) |

Implication for this design: because we deliberately separate the classification stage from field extraction (Sections 8-10), we can use the cheapest tier (plain Read/OCR) for the bulk of volume, and only call the more expensive prebuilt receipt model for cases that genuinely need it. This can significantly cut OCR costs compared to calling the most expensive model on every image indiscriminately.

How to raise a limit/quota: all three providers are essentially pay-as-you-go with no hard monthly volume cap (aside from the initial free tier) – so “raising a limit” here usually means raising the requests-per-second/minute rate limit (throughput), not a money quota. This can generally be requested for free via a support ticket to Azure/Google/AWS once real production volume is clear, or (Azure specifically) by subscribing to a commitment tier, which also gives a per-page discount at high volume.

### C.3 WhatsApp Business Platform (Meta) Costs – Relevant to the Customer Bot

Official sources: https://developers.facebook.com/documentation/business-messaging/whatsapp/pricing and https://developers.facebook.com/documentation/business-messaging/whatsapp/messaging-limits

- Replies within 24 hours (the service window) – i.e. when the bot replies to a customer who just sent a message/receipt – are free with no limit under Meta’s current policy. This covers most of our bot transaction flow (the customer filling in data, uploading a receipt, etc.).

- Business-initiated messages (template messages outside the 24-hour window – e.g. a “receipt still incomplete” reminder 2 days later) are billed per message, varying by category and destination country. For Malaysian numbers (~September 2026): Marketing ≈ RM 0.35-0.42/message, Utility & Authentication ≈ RM 0.05-0.07/message – much cheaper for the utility category, so classify transaction reminders as utility, not marketing.

- Meta updates its rate card periodically (recorded changes taking effect July 1, 2026 and October 1, 2026) – some third-party sources suggest a possible expansion of charges to messages within the service window starting October 2026, but this is not yet confirmed on Meta’s official page as of this writing – the team should check the official pricing page above as that date approaches.

- BSP (Business Solution Provider) fees – Meta itself does not charge for the API license, but providers like Twilio, 360dialog, and Qiscus typically charge a separate platform fee, roughly RM 150-1,200/month depending on the provider and tier, on top of Meta’s per-message cost above.

A limit that may need raising (not a money issue, but a qualification one): new WhatsApp Business accounts are limited to 250 unique users per 24 hours for business-initiated messages (outside the service window). This limit rises in stages to 2,000 -> 10,000 -> 100,000 -> unlimited, triggered by Meta Business Verification (a free business-legitimacy verification process) and/or a track record of sending quality messages at a certain volume – this increase cannot be purchased or manually requested, it is purely automatic based on quality & verification. For a scale of 10,000+ transactions/day (Section 32), make sure Business Verification is completed well in advance so it doesn’t become an operational bottleneck.

### C.4 Microsoft Ecosystem Costs (If Option 2/3 in Section 20 Is Chosen)

| Item | When Needed | Estimated Price | Note | Official Link |
| --- | --- | --- | --- | --- |
| Microsoft Entra ID P1 | Basic Conditional Access for finance/admin SSO (Section 21) | ≈ USD 6-7/user/month (annual commitment) | Often already included in Microsoft 365 E3/Business Premium – check the existing license first | https://www.microsoft.com/en-us/security/business/microsoft-entra-pricing |
| Microsoft Entra ID P2 | Risk-based Conditional Access, PIM (if stricter control is needed) | ≈ USD 9-10/user/month | Often already included in M365 E5 | (same link) |
| Power Automate Premium | Only if Option 3 (Section 20) is chosen and the flow touches a premium connector (HTTP, SQL, etc.) | ≈ USD 15/user/month | Standard M365 only covers standard connectors (SharePoint, Outlook, Teams) – once a flow needs HTTP/SQL, an upgrade is required | https://www.microsoft.com/en-us/power-platform/products/power-automate/pricing |
| Power Automate Process (unattended) | If a flow must run automatically without a logged-in user | ≈ USD 150/bot/month | For simple folder-watching, this is usually not needed – a custom file watcher (Section 22) is far cheaper | (same link) |
| Power Platform Requests add-on | If Power Automate hits daily API throttling | ≈ USD 50/month per additional 10,000 requests/day | This is one concrete example of “pay to raise a limit” | https://learn.microsoft.com/en-us/power-platform/admin/power-automate-licensing/faqs |

Important note on the Microsoft Graph API (SharePoint/OneDrive): unlike Power Automate, the Microsoft Graph API’s throttling limit cannot be purchased to be raised – this is a hard platform limit (e.g. a combination of per-app, per-tenant, and a global 130,000 requests/10 seconds per app across the tenant). If the architecture eventually genuinely needs high request volume to SharePoint, the solution is efficient design (batching, delta queries, caching) or switching to Microsoft Graph Data Connect for bulk data extraction – not increasing the budget. Details: https://learn.microsoft.com/en-us/graph/throttling-limits

### C.5 RPA Costs (If Option 4 in Section 20 Is Chosen – Not Recommended for the MVP)

| Item | Estimated Price | Official Link |
| --- | --- | --- |
| UiPath Automation Cloud – Basic | Starting at USD 25/month (Europe region only, max 2 robots – not relevant for Malaysia production needs) | https://www.uipath.com/pricing |
| UiPath – Unattended robot (production scale) | Market estimate ≈ USD 8,000-15,000/robot/year, on top of the platform/orchestrator fee | (contact sales, not publicly listed) |

This reinforces the recommendation in Sections 20 and 34: for a “detect a new file in a folder” need, a custom file watcher (Python, costing only the compute already available) is far cheaper than an enterprise RPA license. UiPath/RPA only makes sense if there’s later a genuine need for UI automation that truly cannot be accessed via any API.

### C.6 Items Whose Cost Depends Heavily on Scale (No Fixed Figures Quoted)

The following items deliberately have no figures attached because they vary too much by region, commitment, and volume – use each provider’s official calculator when scoping:

- Compute/hosting (VM, container, Kubernetes) – Azure/AWS/on-prem.

- Object storage (Azure Blob Storage, AWS S3, or self-hosted MinIO, which is free to license but still needs physical storage).

- Managed database service (Azure Database for PostgreSQL, etc.) vs. self-hosted on an existing VM.

- Monitoring – self-hosted Prometheus+Grafana (free, compute only) vs. Grafana Cloud/Datadog (paid SaaS).

### C.7 Quick Answer Summary

- Which area is most likely to need a paid limit increase as the system grows? Power Automate (if chosen) for daily API requests, and an OCR provider’s commitment tier for a volume discount.

- Which area’s limit CANNOT be purchased to be raised, only redesigned around? Microsoft Graph API throttling, and the WhatsApp messaging tier (250 -> 2,000 -> 10,000 -> etc., purely based on quality & verification, not payment).

- Which area often turns out to be FREE because it’s already paid for via another license? Entra ID P1/P2, if the organization already has Microsoft 365 E3/E5 – check this before buying anything standalone.